## Slide 1: European website cms: Contentstack
Agenda:
- Project review & status - European website structure - Technical advantages - Content Migration - Content Optimization & Trainings
Notes: 2018 we started working with Kentico
2019 Q1 all websites went live
2020 November we removed Kentico Cloud to fix performance issues
2021 November Kentico 11 went out of support

## Slide 2: October 2021
Global CX2 (eCommerce) project requests CMS integration

## Slide 3: February 2022
Project kick-off and scope definition

## Slide 4: Global CMS Integration Partner Decision High level: Scope of Work
#1. global eCommerce platform
#2. European corporate sites
  + Rethink Work blog
#3. US corporate site
COMMON
Keep the current design
Content migration for existing US shop
Keep the current design
Content migration for 35 countries in 27 languages
Optimization of current issues like…
  URL structure
  Navigation
  Page templates / restrictions
  SEO options
Keep the current design
Potentially certain optimizations
3 projects with certain sub-projects
Frontend Development for each project (three/four different designs)
Frontend hosting via CDN
Content Modelling per project
Central technical integrations
  ElasticPath
  SAP Marketing Cloud
  Marketo
  Hubspot
  MS Dynamics Marketing
  Canto Cloud DAM
  Algolia / Elastic
  Cognigy live chat/chatbot
  Inbenta chat
  Lobster PIM
  GoToWebinar
  Usercentrics Cookie Consent Manager
  RWS translation service
Roles & Responsibilities with local agencies
Define User Management / access rights and levels per project
User Trainings + (video)guidelines per project
Ticketing System / Support / SLA – define processes
website/hosting monitoring + integrations (define responsibilities)

## Slide 5: July 2022
Proof of Concept
Contentful vs. Contentstack
CoreTeam approved

## Slide 6: Evaluation POC – User Testing
Very intuituve, easy to use and navigate
No image manipulation
Flexibility in content modelling and usage
SEO setup and options
Language management
Image implementation
Publishing options / scheduling / releases
live preview inside the app
better support during POC
Overloaded UI at first glance
Image manipulation and use of asset library
Less userfriendly, many apps/extensions needed
Reusable content elements
Speed / loading times
Versioning of content
SEO setup and options
Stricter content structure, less flexibility
POC environment too limited / lack of support
VOTES:

## Slide 7: October 2022
Select the integration partner
Kin+Carta vs. EPAM

## Slide 8: Global CMS: Implementation Partner Comparison We are recommending Kin + Carta a B Corp certified technology, data and experience consultancy
Our recommendation:
Throughout the evaluation,
Kin + Carta’s extreme flexibility and "customer first" approach set them apart from the competition. They convinced with a concept that was tailored to the needs of Konica Minolta and demonstrated that we as a company could reach a new level with their innovative capacity's enabled through their partnership.
Our Requirements
Support CMS Platform
Relevant References
Business Experiences
Pricing

## Slide 9: DECEMBER 2022
Signing the papers!

## Slide 10: March 2023
Global CMS Project kick-off + Discovery Phase until May 2023

## Slide 11: October 2023
Kin+Carta Demo of „Konica Minoltas Contentstack“ including new design system

## Slide 12: February 2024
Final User Acceptance Testing

## Slide 13: June 2024
Project handover from Kin+Carta to Active Elements

## Slide 14: September 2024
Setup complete – ready to go!

## Slide 15: What to expect?
Increased frontend speed
Increased backend speed
Faster time to market
Improved media handling
Simplified content distribution
Simplified language management & RWS machine translation
Easily connect existing MarTech via API
Better SEO capabilties
Increased Web Core Vitals
New site search engine by Algolia
Improved site navigation
Optimized website structure
New global design system
Automated content migration
Increased performance:
Simplified content management:
Improved User Experience:
Technology enhancements:

## Slide 16: Let‘s get into it!
European aligned website structure

## Slide 17: High level website structure
Digital Workplace
Professional Printing
Healthcare
News
Corporate Information
Cloud Services
Information Management Services
Security Services
Managed IT Services
Managed Application Services
Collaboration & Communication
Workflow & Automation
Managed Print Services
Remote Working & Home Office
Remote Support
Video Solution Services
Printing Devices
Software & Services
Rethink Work Blog
Markets
Hardware
Software
Services
Igniting Print Possibilities Blog
Hardware
Solutions
Events
ESG
About us
Global Corporate Information
Other business areas
Career
Explore us as an employer
Create the future business together with us
Transform Konica Minolta as a student,young professional or professional
Virtual Showroom

## Slide 18: Technical overview and next steps
August 2024

## Slide 19: CMS: Technical advantages
Headless CMS
Code base
Speed
  Frontend
  Backend
Quick turnarounds for fixes/optimizations
Fast deployments
Future proof (AI)
Notes: Timeline: View of NOC and BEU

## Slide 20: Status: Migration
Examples
  Home
  Cloud Print Services
  bizhub C3351i
Migration
  Challenges
  All pages, texts and image are migrated + editable
  Some repeating issues
  Final migration took place on 16th of August
  Manual optimizations needed

## Slide 21: Comparison: Before/After Optimization I

## Slide 22: Comparison: Before/After Optimization II

## Slide 23: Comparison: Before/After Optimization III

## Slide 24: Comparison: Before/After Optimization IV

## Slide 25: Comparison: Before/After Optimization IV

## Slide 26: Comparison: Before/After Optimization V

## Slide 27: Next steps: Optimization
How to optimize?
  Trainings
  Q&A sessions
  Contentstack Guide
    Links, news, …
    Lists recommended/common optimization tasks
  Excel template
    Helps to keep track of your tasks
  Demo page with common elements
  Storybook with all elements
  Ryte
September
October
November
December
Training Sessions
Q&A Sessions
Launch preparation
Additional information sessions
NOC website relaunches until mid-December